FORM PLAN 68 REV. 9-40-N.K.P																	PRINTED IN U.S.A

SCHEDULE NO. ______10________  DATE September 21, 1954                                         MONTHLY BUILDING SCHEDULE                                                        APPROVED F. G. Sease & B. A. Chapman (signed)____DATE_   _9-23-54____ ___                REVISION NO. ________________    DATE ________________                                                             PRODUCT                                                                                     APPROVED____ _W. L. Courage (signed) ___________DATE_   _9-23-54____ ___

Metropolitan Series Cars – Austin Motors Co. Ltd., England

| DESCRIPTION | BUILT (ACT( EST THRU 8-31-54 | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH September DAYS 22 | MONTH October DAYS 21 | MONTH November DAYS 22 | MONTH December DAYS 23 | MONTH January DAYS 21 | Unscheduled Firm Commitment |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | TOTAL |  |
| Nash |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. | 5800 |  | 740 | 6540 |  | 460 | 7000 |  | 260 | 7260 |  | 290 | 7550 |  | 230 | 7780 |  |  |  |  |
| Soft-Top Conv. | 3771 |  | 0 | 3771 |  | 0 | 3771 |  | 0 | 3771 |  | 0 | 3771 |  | 0 | 3771 |  |  |  |  |
| Total | 9571 |  | 740 | 10311 |  | 460 | 10771 |  | 260 | 11031 |  | 290 | 11321 |  | 230 | 11551 |  |  |  |  |
| Hudson |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. | 449 |  | 565 | 1014 |  | 600 | 1614 |  | 400 | 2014 |  | 400 | 2414 |  | 400 | 2814 |  |  |  |  |
| Soft-Top Conv. | 203 |  | 109 | 312 |  | 0 | 312 |  | 0 | 312 |  | 0 | 312 |  | 0 | 312 |  |  |  |  |
| Total | 652 |  | 674 | 1326 |  | 600 | 1926 |  | 400 | 2326 |  | 400 | 2726 |  | 400 | 3126 |  |  |  |  |
| Corporation - Total |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top Conv. | 6249 |  | 1305 | 7554 |  | 1060 | 8614 |  | 660 | 9274 |  | 690 | 9964 |  | 630 | 10594 |  | 4406 |  | 15000 |
| Soft-Top Conv. | 3974 |  | 109 | 4083 |  | 0 | 4083 |  | 0 | 4083 |  | 0 | 4083 |  | 0 | 4083 |  | 917 |  | 5000 |
| Grand Total | 10223 | 64 | 1414 | 11637 | 50 | 1060 | 12967 | 30 | 660 | 13357 | 30 | 690 | 14047 | 30 | 630 | 14677 |  | 5323 |  | 20000 |
| Over/(Under) Sched. #9 | (166) |  | (202) | (368) |  | (200) | (568) |  | (660) | (1228) |  | (690) | (1918) |  | (630) | (2548) |  |  |  |  |