FORM PLAN 68 REV. 9-40-N.K.P																	PRINTED IN U.S.A

SCHEDULE NO. ______5_________  DATE May 5, 1954                                                   MONTHLY BUILDING SCHEDULE                                                         APPROVED_____F. G. Sease (signed)             ________DATE__   5-6-54        ___                REVISION NO. ________________    DATE ________________                                                             PRODUCT                                                                                     APPROVED_____B. A. Chapman (signed) ___________DATE_  _5-6-54____   ___

Metropolitan Series – Austin Motors Co., Ltd., - England

| DESCRIPTION | BUILT (ACT( EST THRU 4-30-54 | FIRM BUILDING SCHEDULE (a) (FABRICATED MATERIAL RELEASE) |  | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH May DAYS 21 | MONTH June DAYS 19 | MONTH July DAYS 17 (b) | MONTH August DAYS 16 (b) | MONTH September DAYS 22 | MONTH October DAYS 22 |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | MONTH | MONTH | MONTH |  |
| Hard-Top Convertible | 2466 | 57-10da 62-11da | 1252 | 3718 | 62 | 1178 | 4896 | 62 | 1054 | 5950 | 62 | 992 | 6942 | 62 | 1364 | 8306 | 62 | 1364 | 9670 |  |
| Soft-Top Convertible | 2797 | 19-10da 18-11da | 387 | 3184 | 18 | 342 | 3526 | 18 | 306 | 3832 | 18 | 288 | 4120 | 18 | 396 | 4516 | 18 | 396 | 4912 |  |
| Total | 5263 | 76-10da 80-11da | 1639 | 6902 | 80 | 1520 | 8422 | 80 | 1360 | 9782 | 80 | 1280 | 11062 | 80 | 1760 | 12822 | 80 | 1760 | 14582 |  |
| Over/(Under) Sched. #4 | (36) |  | (41) | (77) |  | 0 | (77) |  | 0 | (77) |  | 0 | (77) |  | 0 | (77) |  | 0 | (77) |  |
|  |  | MONTH November DAYS 5 |  |  |  |  |  |  |  |  |
| Hard-Top Convertible |  | 62 | 330 | 10000 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Soft-Top Convertible |  | 18 | 88 | 5000 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total |  | 80 | 416 | 15000 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Over/(Under) Sched. #4 |  |  | 77 | 0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | NOTES Firm Schedule through 15,000 jobs Vacation period – July 26 – August 6 inclusive |  |  |  |  |  |  |  |