FORM PLAN 68 REV. 2-55-A.M.P	Sheet 1 of 2									                                      APPROVED    R. Abernethy  (signed)                               DATE       10/3/56

SCHEDULE NO. ______6             ___  DATE        10-2-56                                                 MONTHLY BUILDING SCHEDULE                                                      APPROVED E.W. Bernitt    (signed)_                                DATE_   10/3/56      ____

REVISION NO. _______   _______      DATE                                                                                  PRODUCT                                                                                           APPROVED                                                   ___            __DATE _                    ____

SERIES III 1500 c.c. ENGINE

METROPOLITAN SERIES CARS – AUSTIN MTRS. CO., LTD, ENGLAND

| DESCRIPTION | BUILT (ACT( EST THRU August | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH September DAYS 20 | MONTH October DAYS 23 | MONTH November DAYS 22 | MONTH December DAYS 18 | MONTH January DAYS 22 |  |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 4195 |  | 560 | 4755 |  | 544 | 5299 |  | 702 | 6001 |  | 542 | 6543 |  | 696 | 7239 |  |  |  |  |
| Soft-Top | 541 |  | 0 | 541 |  | 116 | 657 |  | 60 | 717 |  | 60 | 777 |  | 60 | 837 |  |  |  |  |
| Total U.S. | 4736 | 28 | 560 | 5296 | 29 | 660 | 5956 | 35 | 762 | 6718 | 33 | 602 | 7320 | 34 | 756 | 8076 |  |  |  |  |
| Over/(Under) Sched. No.5 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  |  |  |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EXPORT Hard-Top | 369 |  | 55 | 424 |  | 93 | 517 |  | 29 | 546 |  | 31 | 577 |  | 0 | 577 |  |  |  |  |
| Soft-Top | 210 |  | 0 | 210 |  | 0 | 210 |  | 0 | 210 |  | 0 | 210 |  | 0 | 210 |  |  |  |  |
| Total Export | 579 |  | 55 | 634 |  | 93 | 727 |  | 29 | 756 |  | 31 | 787 |  | 0 | 787 |  |  |  |  |
| Over/(Under) Sched. No.5 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  |  |  |  |
| CANADA NASH Hard-Top | 185 |  | 125 | 310 |  | 145 | 455 |  | 17 | 472 |  | 28 | 500 |  | 25 | 525 |  |  |  |  |
| Soft-Top | 15 |  | 0 | 15 |  | 0 | 15 |  | 0 | 15 |  | 0 | 15 |  | 15 | 30 |  |  |  |  |
| Total Nash-Canada | 200 |  | 125 | 325 |  | 145 | 470 |  | 17 | 487 |  | 28 | 515 |  | 40 | 555 |  |  |  |  |
| Over/(Under) Sched. No.5 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  |  |  |  |
| HUDSON Hard Top | 70 |  | 59 | 129 |  | 68 | 197 |  | 6 | 203 |  | 5 | 208 |  | 15 | 223 |  |  |  |  |
| Soft Top | 10 |  | 0 | 10 |  | 0 | 10 |  | 0 | 10 |  | 0 | 10 |  | 3 | 13 |  |  |  |  |
| Total Hudson Canada | 80 |  | 59 | 139 |  | 68 | 207 |  | 6 | 213 |  | 5 | 218 |  | 18 | 236 |  |  |  |  |
| Over/(Under) Sched. No.5 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  |  |  |  |
| TOTAL FOREIGN | 859 | 12 | 239 | 1098 | 13 | 306 | 1404 | 2 | 52 | 1456 | 4 | 64 | 1520 | 3 | 58 | 1578 |  |  |  |  |
| Over/(Under) Sched. No.5 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  |  |  |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 4819 |  | 799 | 5618 |  | 850 | 6468 |  | 754 | 7222 |  | 606 | 7828 |  | 736 | 8564 |  |  |  |  |
| Soft-Top | 776 |  | 0 | 776 |  | 116 | 892 |  | 60 | 952 |  | 60 | 1012 |  | 78 | 1090 |  |  |  |  |
| Total | 5595 | 40 | 799 | 6394 | 42 | 966 | 7360 | 37 | 814 | 8174 | 37 | 666 | 8840 | 37 | 814 | 9654 |  |  |  |  |
| Over/(Under) Sched. No.5 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  | 0 | 0 |  |  |  |  |

FORM PLAN 68 REV. 2-55-A.M.P	Sheet 2 of 2									                                      APPROVED    R. Abernethy  (signed)                               DATE       10/3/56

SCHEDULE NO. ______6             ___  DATE        10-2-56                                                 MONTHLY BUILDING SCHEDULE                                                      APPROVED E.W. Bernitt    (signed)_                                DATE_   10/3/56    ____

REVISION NO. _______   _______      DATE                                                                                  PRODUCT                                                                                           APPROVED                                                   ___            __DATE _                   ____

SERIES III 1500 c.c. ENGINE

METROPOLITAN SERIES CARS – AUSTIN MTRS. CO., LTD, ENGLAND

| DESCRIPTION | BUILT (ACT( EST THRU | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH February DAYS 20 | MONTH March DAYS 21 | MONTH April DAYS 20 | MONTH May DAYS 21 | MONTH June DAYS 20 | MONTH July DAYS 16 |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  |  | 550 | 7789 |  | 582 | 8371 |  | 550 | 8921 |  | 582 | 9503 |  | 565 | 10068 |  | 461 | 10529 |  |
| Soft-Top |  |  | 90 | 927 |  | 90 | 1017 |  | 90 | 1107 |  | 90 | 1197 |  | 75 | 1272 |  | 60 | 1332 |  |
| Total U.S. |  | 32 | 640 | 8716 | 32 | 672 | 9388 | 32 | 640 | 10028 | 32 | 672 | 10700 | 32 | 640 | 11340 | 33 | 521 | 11861 |  |
| Over/(Under) Sched. No.5 |  |  | 417 | 417 |  | 672 | 1089 |  | 640 | 1729 |  | 672 | 2401 |  | 640 | 3041 |  | 521 | 3562 |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EXPORT Hard-Top |  |  | 54 | 631 |  | 53 | 684 |  | 50 | 734 |  | 56 | 790 |  | 43 | 833 |  | 30 | 863 |  |
| Soft-Top |  |  | 7 | 217 |  | 11 | 228 |  | 11 | 239 |  | 8 | 247 |  | 7 | 254 |  | 6 | 260 |  |
| Total Export |  |  | 61 | 848 |  | 64 | 912 |  | 61 | 973 |  | 64 | 1037 |  | 50 | 1087 |  | 36 | 1123 |  |
| Over/(Under) Sched. No.5 |  |  | 61 | 61 |  | 64 | 125 |  | 61 | 186 |  | 64 | 250 |  | 50 | 300 |  | 36 | 336 |  |
| CANADA NASH Hard-Top |  |  | 149 | 674 |  | 130 | 804 |  | 141 | 945 |  | 154 | 1099 |  | 52 | 1151 |  | 48 | 1199 |  |
| Soft-Top |  |  | 6 | 36 |  | 33 | 69 |  | 14 | 83 |  | 10 | 93 |  | 0 | 93 |  | 0 | 93 |  |
| Total Nash-Canada |  |  | 155 | 710 |  | 163 | 873 |  | 155 | 1028 |  | 164 | 1192 |  | 52 | 1244 |  | 48 | 1292 |  |
| Over/(Under) Sched. No.5 |  |  | 79 | 79 |  | 163 | 242 |  | 155 | 397 |  | 164 | 561 |  | 52 | 613 |  | 48 | 661 |  |
| HUDSON Hard Top |  |  | 90 | 313 |  | 95 | 408 |  | 95 | 503 |  | 102 | 605 |  | 59 | 664 |  | 20 | 684 |  |
| Soft Top |  |  | 10 | 23 |  | 10 | 33 |  | 5 | 38 |  | 2 | 40 |  | 0 | 40 |  | 0 | 40 |  |
| Total Hudson Canada |  |  | 100 | 336 |  | 105 | 441 |  | 100 | 541 |  | 104 | 645 |  | 59 | 704 |  | 20 | 724 |  |
| Over/(Under) Sched. No.5 |  |  | 53 | 53 |  | 105 | 158 |  | 100 | 258 |  | 104 | 362 |  | 59 | 421 |  | 20 | 441 |  |
| TOTAL FOREIGN |  | 16 | 316 | 1894 | 16 | 332 | 2226 | 16 | 316 | 2542 | 16 | 332 | 2874 | 8 | 161 | 3035 | 7 | 104 | 3139 |  |
| Over/(Under) Sched. No.5 |  |  | 193 | 193 |  | 332 | 525 |  | 316 | 841 |  | 332 | 1173 |  | 161 | 1334 |  | 104 | 1438 |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  |  | 843 | 9407 |  | 860 | 10267 |  | 836 | 11103 |  | 894 | 11997 |  | 719 | 12716 |  | 559 | 13275 |  |
| Soft-Top |  |  | 113 | 1203 |  | 144 | 1347 |  | 120 | 1467 |  | 110 | 1577 |  | 82 | 1659 |  | 66 | 1725 |  |
| Total |  | 48 | 956 | 10610 | 48 | 1004 | 11614 | 48 | 956 | 12570 | 48 | 1004 | 13574 | 40 | 801 | 14375 | 40 | 625 | 15000 |  |
| Over/(Under) Sched. No.5 |  |  | 610 | 610 |  | 1004 | 1614 |  | 956 | 2570 |  | 1004 | 3574 |  | 801 | 4375 |  | 625 | 5000 |  |