FORM AM 1262								                                                        		           APPROVED    R. Abernethy (signed)                              DATE     11-3-58

SCHEDULE NO. ______1         ___      DATE   9-12-58                                                 MONTHLY BUILDING SCHEDULE                                                         APPROVED      R. W.Chapin Jr.  (signed)                        DATE_    11/5/58               _

REVISION NO. _______1   ______      DATE    10-31-58                                                                PRODUCT                                                                                         APPROVED       E.W.Bernitt       (signed)                        DATE _   11-6-58          ____

SERIES IV 1500 c.c. ENGINE

METROPOLITAN SERIES CARS – AUSTIN MOTORS CO., LTD, ENGLAND

| DESCRIPTION | BUILT (ACT( EST THRU | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH JANUARY 1959 DAYS 15 | MONTH FEBRUARY DAYS 20 | MONTH MARCH DAYS 20 | MONTH APRIL DAYS 20 | MONTH MAY DAYS 19 | MONTH JUNE DAYS 15.7 (22 Available) |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC LHD: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  |  | 648 | 648 |  | 980 | 1628 |  | 912 | 2540 |  | 921 | 3461 |  | 851 | 4312 |  | 686 | 4998 |  |
| Soft-Top |  |  | 221 | 221 |  | 332 | 553 |  | 300 | 853 |  | 291 | 1144 |  | 287 | 1431 |  | 236 | 1667 |  |
| Total U.S. |  | 57.9 | 869 | 869 | 65.6 | 1312 | 2181 | 60.6 | 1212 | 3393 | 60.6 | 1212 | 4605 | 59.9 | 1138 | 5743 | 58.7 | 922 | 6665 |  |
| Over/(Under) Schedule 1 |  |  | (15) | (15) |  | (15) | (30) |  | 10 | (20) |  | 4 | (16) |  | (53) | (69) |  | (32) | (101) |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EXPORT LHD Hard-Top |  |  | 35 | 35 |  | 35 | 70 |  | 35 | 105 |  | 35 | 140 |  | 35 | 175 |  | 35 | 210 |  |
| Soft-Top |  |  | 10 | 10 |  | 10 | 20 |  | 10 | 30 |  | 10 | 40 |  | 10 | 50 |  | 10 | 60 |  |
| Total Export LHD |  |  | 45 | 45 |  | 45 | 90 |  | 45 | 135 |  | 45 | 180 |  | 45 | 225 |  | 45 | 270 |  |
| RHD Hard Top |  |  | 10 | 10 |  | 10 | 20 |  | 10 | 30 |  | 10 | 40 |  | 10 | 50 |  | 10 | 60 |  |
| Soft Top |  |  | 5 | 5 |  | 5 | 10 |  | 5 | 15 |  | 5 | 20 |  | 5 | 25 |  | 5 | 30 |  |
| Total Export RHD |  |  | 15 | 15 |  | 15 | 30 |  | 15 | 45 |  | 15 | 60 |  | 15 | 75 |  | 15 | 90 |  |
| Total Export LHD & RHD |  | 4.0 | 60 | 60 | 3.0 | 60 | 120 | 3.0 | 60 | 180 | 3.0 | 60 | 240 | 3.2 | 60 | 300 | 3.8 | 60 | 369 |  |
| Over/(Under) Schedule 1 |  |  | (10) | (10) |  | (10) | (20) |  | (10) | (30) |  | (9) | (39) |  | (7) | (46) |  | (3) | (49) |  |
| CANADA Hard-Top |  |  | 90 | 90 |  | 85 | 175 |  | 150 | 325 |  | 150 | 475 |  | 180 | 655 |  | 175 | 830 |  |
| Soft-Top |  |  | 10 | 10 |  | 15 | 25 |  | 50 | 75 |  | 50 | 125 |  | 20 | 145 |  | 0 | 145 |  |
| Total Canada |  | 6.7 | 100 | 100 | 5.0 | 100 | 200 | 10.0 | 200 | 400 | 10.0 | 200 | 600 | 10.5 | 200 | 800 | 11.1 | 175 | 975 |  |
| Over/(Under) Schedule 1 |  |  | 25 | 25 |  | 25 | 50 |  | 0 | 50 |  | 5 | 55 |  | 60 | 115 |  | 35 | 150 |  |
| Total Foreign |  | 10.7 | 160 | 160 | 8.0 | 160 | 320 | 13.0 | 260 | 580 | 13.0 | 260 | 840 | 13.7 | 260 | 1100 | 14.9 | 235 | 1335 |  |
| Over/(Under) Schedule 1 |  |  | 15 | 15 |  | 15 | 30 |  | (10) | 20 |  | (4) | 16 |  | 53 | 69 |  | 32 | 101 |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  | 52.2 | 783 | 783 | 55.5 | 1110 | 1893 | 55.4 | 1107 | 3000 | 55.8 | 1116 | 4116 | 56.7 | 1076 | 5192 | 57.7 | 906 | 6098 |  |
| Soft-Top |  | 16.4 | 246 | 246 | 18.1 | 362 | 608 | 18.2 | 365 | 973 | 17.8 | 356 | 1329 | 16.9 | 322 | 1651 | 15.9 | 251 | 1902 |  |
| Total |  | 68.6 | 1029 | 1029 | 73.6 | 1472 | 2501 | 73.6 | 1472 | 3973 | 73.6 | 1472 | 5445 | 73.6 | 1398 | 6843 | 73.6 | 1157 | 8000 |  |
| Over/(Under) Schedule 1 |  |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  |