FORM AM 1262		Page 1 of 4							                           	           APPROVED    R. Abernethy (signed)                              DATE     7-18-60

SCHEDULE NO. ______14       ___      DATE     7-15-60                                              MONTHLY BUILDING SCHEDULE                                                          APPROVED       E.W.Bernitt       (signed)                        DATE_    7-19-60                    _

REVISION NO. _______    __ ____      DATE                                                                                  PRODUCT                                                                                         APPROVED      R. W.Chapin Jr.  (signed)                        DATE     7/19/60                  ___

SERIES IV 1500 c.c. ENGINE

METROPOLITAN SERIES CARS – AUSTIN MOTORS CO., LTD, ENGLAND

| DESCRIPTION | BUILT (ACT( EST THRU JUNE | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH JULY DAYS 16 | MONTH AUGUST DAYS 18 | MONTH SEPTEMBER DAYS 22 | MONTH OCTOBER DAYS 21 | MONTH NOVEMBER DAYS 22 | MONTH DECEMBER DAYS 21 |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC LHD: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 23242 |  | 100 | 23342 |  | -0- | 23342 |  | 320 | 23662 |  | 352 | 24014 |  | 379 | 24393 |  | 402 | 24795 |  |
| Soft-Top | 7062 |  | 267 | 7329 |  | 427 | 7756 |  | 221 | 7977 |  | 151 | 8128 |  | 162 | 8290 |  | 172 | 8462 |  |
| Total U.S. | 30304 | 22.5 | 367 | 30671 | 23.8 | 427 | 31098 | 24.6 | 541 | 31639 | 24.0 | 503 | 32142 | 24.6 | 541 | 32683 | 27.3 | 574 | 33257 |  |
| Over/(Under) Schedule 13 | 466 |  | (338) | 128 |  | (388) | (260) |  | (474) | (734) |  | (452) | (1186) |  | (474) | (1660) |  | (451) | (2111) |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EXPORT LHD Hard-Top | 266 |  | 8 | 274 |  | 8 | 282 |  | 8 | 290 |  | 8 | 298 |  | 8 | 306 |  | 8 | 314 |  |
| Soft-Top | 97 |  | 3 | 100 |  | 3 | 103 |  | 3 | 106 |  | 3 | 109 |  | 3 | 112 |  | 3 | 115 |  |
| Total Export LHD | 363 |  | 11 | 374 |  | 11 | 385 |  | 11 | 396 |  | 11 | 407 |  | 11 | 418 |  | 11 | 429 |  |
| RHD Hard Top | 52 |  | 3 | 55 |  | 3 | 58 |  | 3 | 61 |  | 3 | 64 |  | 3 | 67 |  | 3 | 70 |  |
| Soft Top | 19 |  | 1 | 20 |  | 1 | 21 |  | 1 | 22 |  | 1 | 23 |  | 1 | 24 |  | 1 | 25 |  |
| Total Export RHD | 71 |  | 4 | 75 |  | 4 | 79 |  | 4 | 83 |  | 4 | 87 |  | 4 | 91 |  | 4 | 95 |  |
| Total Export LHD & RHD | 434 | 1.0 | 15 | 449 | .8 | 15 | 464 | .7 | 15 | 479 | .7 | 15 | 494 | .7 | 15 | 509 | .7 | 15 | 524 |  |
| Over/(Under) Schedule 13 | (1) |  | -0- | (1) |  | -0- | (1) |  | -0- | (1) |  | -0- | (1) |  | -0- | (1) |  | -0- | (1) |  |
| CANADA Hard-Top | 1437 |  | 50 | 1487 |  | 70 | 1557 |  | 70 | 1627 |  | 80 | 1707 |  | 70 | 1777 |  | 10 | 1787 |  |
| Soft-Top | 322 |  | 23 | 345 |  | -0- | 345 |  | -0- | 345 |  | -0- | 345 |  | -0- | 345 |  | -0- | 345 |  |
| Total Canada | 1759 | 5.0 | 73 | 1832 | 3.9 | 70 | 1902 | 3.2 | 70 | 1972 | 3.8 | 80 | 2052 | 3.2 | 70 | 2122 | .5 | 10 | 2132 |  |
| Over/(Under) Schedule 13 | 7 |  | (7) | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  |
| Total Foreign | 2193 | 6.0 | 88 | 2281 | 4.7 | 85 | 2366 | 3.9 | 85 | 2451 | 4.5 | 95 | 2546 | 3.9 | 85 | 2631 | 1.2 | 25 | 2656 |  |
| Over/(Under) Schedule 13 | 6 |  | (7) | (1) |  | -0- | (1) |  | -0- | (1) |  | -0- | (1) |  | -0- | (1) |  | -0- | (1) |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top | 24997 | 10.1 | 161 | 25158 | 4.5 | 81 | 25239 | 18.3 | 401 | 25640 | 21.1 | 443 | 26083 | 20.9 | 460 | 26543 | 20.1 | 423 | 26966 |  |
| Soft-Top | 7500 | 18.4 | 294 | 7794 | 24.0 | 431 | 8225 | 10.2 | 225 | 8450 | 7.4 | 155 | 8605 | 7.6 | 166 | 8771 | 8.4 | 176 | 8947 |  |
| Total | 32497 | 28.5 | 455 | 32952 | 28.5 | 512 | 33464 | 28.5 | 626 | 34090 | 28.5 | 598 | 34688 | 28.5 | 626 | 35314 | 28.5 | 599 | 35913 |  |
| Over/(Under) Schedule 13 | 472 |  | (345) | 127 |  | (388) | (261) |  | (474) | (735) |  | (452) | (1187) |  | (474) | (1661) |  | (451) | (2112) |  |

FORM AM 1262		Page 2 of 4							                           	           APPROVED    R. Abernethy (signed)                              DATE     7-18-60

SCHEDULE NO. ______14       ___      DATE     7-15-60                                              MONTHLY BUILDING SCHEDULE                                                          APPROVED       E.W.Bernitt       (signed)                        DATE_    7-19-60                    _

REVISION NO. _______    __ ____      DATE                                                                                  PRODUCT                                                                                         APPROVED      R. W.Chapin Jr.  (signed)                        DATE     7/19/60                  ___

SERIES IV 1500 c.c. ENGINE

METROPOLITAN SERIES CARS – AUSTIN MOTORS CO., LTD, ENGLAND

| DESCRIPTION | BUILT (ACT( EST THRU | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH JANUARY ‘61 DAYS 22 | MONTH FEBRUARY DAYS 20 | MONTH MARCH DAYS 23 | MONTH APRIL DAYS 18 | MONTH MAY DAYS 21 | MONTH JUNE DAYS 22 |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC LHD: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  |  | 281 | 25076 |  | 240 | 25316 |  | 265 | 25581 |  | 233 | 25814 |  | 356 | 26170 |  | 393 | 26563 |  |
| Soft-Top |  |  | 281 | 8743 |  | 240 | 8983 |  | 265 | 9248 |  | 155 | 9403 |  | 152 | 9555 |  | 169 | 9724 |  |
| Total U.S. |  | 25.6 | 562 | 33819 | 24.0 | 480 | 34299 | 23.1 | 530 | 34829 | 21.6 | 388 | 35217 | 24.2 | 508 | 35725 | 25.5 | 562 | 36287 |  |
| Over/(Under) Schedule 13 |  |  | (473) | (2584) |  | (430) | (3014) |  | (495) | (3509) |  | (387) | (3896) |  | (452) | (4348) |  | (473) | (4821) |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EXPORT LHD Hard-Top |  |  | 8 | 322 |  | 8 | 330 |  | 8 | 338 |  | 8 | 346 |  | 8 | 354 |  | 8 | 362 |  |
| Soft-Top |  |  | 3 | 118 |  | 3 | 121 |  | 3 | 124 |  | 3 | 127 |  | 3 | 130 |  | 3 | 133 |  |
| Total Export LHD |  |  | 11 | 440 |  | 11 | 451 |  | 11 | 462 |  | 11 | 473 |  | 11 | 484 |  | 11 | 495 |  |
| RHD Hard Top |  |  | 3 | 73 |  | 3 | 76 |  | 3 | 79 |  | 3 | 82 |  | 3 | 85 |  | 3 | 88 |  |
| Soft Top |  |  | 1 | 26 |  | 1 | 27 |  | 1 | 28 |  | 1 | 29 |  | 1 | 30 |  | 1 | 31 |  |
| Total Export RHD |  |  | 4 | 99 |  | 4 | 103 |  | 4 | 107 |  | 4 | 111 |  | 4 | 115 |  | 4 | 119 |  |
| Total Export LHD & RHD |  | .7 | 15 | 539 | .8 | 15 | 554 | .7 | 15 | 569 | .8 | 15 | 584 | .7 | 15 | 599 | .7 | 15 | 614 |  |
| Over/(Under) Schedule 13 |  |  | -0- | (1) |  | -0- | (1) |  | -0- | (1) |  | -0- | (1) |  | -0- | (1) |  | -0- | (1) |  |
| CANADA Hard-Top |  |  | 40 | 1827 |  | 60 | 1887 |  | 45 | 1932 |  | 55 | 1987 |  | 55 | 2042 |  | 50 | 2092 |  |
| Soft-Top |  |  | 10 | 355 |  | 15 | 370 |  | 65 | 435 |  | 55 | 490 |  | 20 | 510 |  | -0- | 510 |  |
| Total Canada |  | 2.2 | 50 | 2182 | 3.7 | 75 | 2257 | 4.7 | 110 | 2367 | 6.1 | 110 | 2477 | 3.6 | 75 | 2552 | 2.3 | 50 | 2602 |  |
| Over/(Under) Schedule 13 |  |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  |
| Total Foreign |  | 2.9 | 65 | 2721 | 4.5 | 90 | 2811 | 5.4 | 125 | 2936 | 6.9 | 125 | 3061 | 4.3 | 90 | 3151 | 3.0 | 65 | 3216 |  |
| Over/(Under) Schedule 13 |  |  | -0- | (1) |  | -0- | (1) |  | -0- | (1) |  | -0- | (1) |  | -0- | (1) |  | -0- | (1) |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  | 15.1 | 332 | 27298 | 15.6 | 311 | 27609 | 14.0 | 321 | 27930 | 16.6 | 299 | 28229 | 20.1 | 422 | 28651 | 20.6 | 454 | 29105 |  |
| Soft-Top |  | 13.4 | 295 | 9242 | 12.9 | 259 | 9501 | 14.5 | 334 | 9835 | 11.9 | 214 | 10049 | 8.4 | 176 | 10225 | 7.9 | 173 | 10398 |  |
| Total |  | 28.5 | 627 | 36540 | 28.5 | 570 | 37110 | 28.5 | 655 | 37765 | 28.5 | 513 | 38278 | 28.5 | 598 | 38876 | 28.5 | 627 | 39503 |  |
| Over/(Under) Schedule 13 |  |  | (473) | (2585) |  | (430) | (3015) |  | (495) | (3510) |  | (387) | (3897) |  | (452) | (4349) |  | (473) | (4822) |  |

FORM AM 1262		Page 3 of 4							                           	           APPROVED    R. Abernethy (signed)                              DATE     7-18-60

SCHEDULE NO. ______14       ___      DATE     7-15-60                                              MONTHLY BUILDING SCHEDULE                                                          APPROVED       E.W.Bernitt       (signed)                        DATE_    7-19-60                    _

REVISION NO. _______    __ ____      DATE                                                                                  PRODUCT                                                                                         APPROVED      R. W.Chapin Jr.  (signed)                        DATE     7/19/60                  ___

SERIES IV 1500 c.c. ENGINE

METROPOLITAN SERIES CARS – AUSTIN MOTORS CO., LTD, ENGLAND

| DESCRIPTION | BUILT (ACT( EST THRU | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH JULY ‘61 DAYS 15 | MONTH AUGUST DAYS 19 | MONTH SEPTEMBER DAYS 21 | MONTH OCTOBER DAYS 22 | MONTH NOVEMBER DAYS 22 | MONTH DECEMBER DAYS 18 |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC LHD: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  |  | 236 | 26799 |  | 309 | 27108 |  | 342 | 27450 |  | 362 | 27812 |  | 365 | 28177 |  | 342 | 28519 |  |
| Soft-Top |  |  | 101 | 9825 |  | 132 | 9957 |  | 146 | 10103 |  | 155 | 10258 |  | 157 | 10415 |  | 146 | 10561 |  |
| Total U.S. |  | 22.5 | 337 | 36624 | 23.3 | 441 | 37065 | 23.3 | 488 | 37553 | 23.5 | 517 | 38070 | 23.7 | 522 | 38592 | 27.1 | 488 | 39080 |  |
| Over/(Under) Schedule 13 |  |  | (248) | (5069) |  | 441 | (4628) |  | 488 | (4140) |  | 517 | (3623) |  | 522 | (3101) |  | 488 | (2613) |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EXPORT LHD Hard-Top |  |  | 8 | 370 |  | 8 | 378 |  | 8 | 386 |  | 8 | 394 |  | 8 | 402 |  | 8 | 410 |  |
| Soft-Top |  |  | 3 | 136 |  | 3 | 139 |  | 3 | 142 |  | 3 | 145 |  | 3 | 148 |  | 3 | 151 |  |
| Total Export LHD |  |  | 11 | 506 |  | 11 | 517 |  | 11 | 528 |  | 11 | 539 |  | 11 | 550 |  | 11 | 561 |  |
| RHD Hard Top |  |  | 3 | 91 |  | 3 | 94 |  | 3 | 97 |  | 3 | 100 |  | 3 | 103 |  | 3 | 106 |  |
| Soft Top |  |  | 1 | 32 |  | 1 | 33 |  | 1 | 34 |  | 1 | 35 |  | 1 | 36 |  | 1 | 37 |  |
| Total Export RHD |  |  | 4 | 123 |  | 4 | 127 |  | 4 | 131 |  | 4 | 135 |  | 4 | 139 |  | 4 | 143 |  |
| Total Export LHD & RHD |  | 1.0 | 15 | 629 | .8 | 15 | 644 | .7 | 15 | 659 | .7 | 15 | 674 | .7 | 15 | 689 | .8 | 15 | 704 |  |
| Over/(Under) Schedule 13 |  |  | -0- | (1) |  | 15 | 14 |  | 15 | 29 |  | 15 | 44 |  | 15 | 59 |  | 15 | 74 |  |
| CANADA Hard-Top |  |  | 75 | 2167 |  | 85 | 2252 |  | 95 | 2347 |  | 95 | 2442 |  | 90 | 2532 |  | 10 | 2542 |  |
| Soft-Top |  |  | -0- | 510 |  | -0- | 510 |  | -0- | 510 |  | -0- | 510 |  | -0- | 510 |  | -0- | 510 |  |
| Total Canada |  | 5.0 | 75 | 2677 | 4.4 | 85 | 2762 | 4.5 | 95 | 2857 | 4.3 | 95 | 2952 | 4.1 | 90 | 3042 | .6 | 10 | 3052 |  |
| Over/(Under) Schedule 13 |  |  | -0- | -0- |  | 85 | 85 |  | 95 | 180 |  | 95 | 275 |  | 90 | 365 |  | 10 | 375 |  |
| Total Foreign |  | 6.0 | 90 | 3306 | 5.2 | 100 | 3406 | 5.2 | 110 | 3516 | 5.0 | 110 | 3626 | 4.8 | 105 | 3731 | 1.4 | 25 | 3756 |  |
| Over/(Under) Schedule 13 |  |  | -0- | (1) |  | 100 | 99 |  | 110 | 209 |  | 110 | 319 |  | 105 | 424 |  | 25 | 449 |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  | 21.5 | 322 | 29427 | 21.3 | 405 | 29832 | 21.4 | 448 | 30280 | 21.3 | 468 | 30748 | 21.2 | 466 | 31214 | 20.2 | 363 | 31577 |  |
| Soft-Top |  | 7.0 | 105 | 10503 | 7.2 | 136 | 10639 | 7.1 | 150 | 10789 | 7.2 | 159 | 10948 | 7.3 | 161 | 11109 | 8.3 | 150 | 11259 |  |
| Total |  | 28.5 | 427 | 39930 | 28.5 | 541 | 40471 | 28.5 | 598 | 41069 | 28.5 | 627 | 41696 | 28.5 | 627 | 42323 | 28.5 | 513 | 42836 |  |
| Over/(Under) Schedule 13 |  |  | (248) | (5070) |  | 541 | (4529) |  | 598 | (3931) |  | 627 | (3304) |  | 627 | (2677) |  | 513 | (2164) |  |

FORM AM 1262		Page 4 of 4							                           	           APPROVED    R. Abernethy (signed)                              DATE     7-18-60

SCHEDULE NO. ______14       ___      DATE     7-15-60                                              MONTHLY BUILDING SCHEDULE                                                          APPROVED       E.W.Bernitt       (signed)                        DATE_    7-19-60                    _

REVISION NO. _______    __ ____      DATE                                                                                  PRODUCT                                                                                         APPROVED      R. W.Chapin Jr.  (signed)                        DATE     7/19/60                  ___

SERIES IV 1500 c.c. ENGINE

METROPOLITAN SERIES CARS – AUSTIN MOTORS CO., LTD, ENGLAND

| DESCRIPTION | BUILT (ACT( EST THRU | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH JANUARY ‘62 DAYS 23 | MONTH FEBRUARY DAYS 17 | MONTH MARCH DAYS 23 | MONTH APRIL DAYS 13 (19 Available) | MONTH DAYS | MONTH DAYS |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC LHD: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  |  | 295 | 28814 |  | 197 | 29011 |  | 265 | 29276 |  | 147 | 29423 |  |  |  |  |  |  |  |
| Soft-Top |  |  | 295 | 10856 |  | 197 | 11053 |  | 265 | 11318 |  | 98 | 11416 |  |  |  |  |  |  |  |
| Total U.S. |  | 25.6 | 590 | 39670 | 23.2 | 394 | 40064 | 23.0 | 530 | 40594 | 18.8 | 245 | 40839 |  |  |  |  |  |  |  |
| Over/(Under) Schedule 13 |  |  | 590 | (2023) |  | 394 | (1629) |  | 530 | (1099) |  | 245 | (854) |  |  |  |  |  |  |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EXPORT LHD Hard-Top |  |  | 8 | 418 |  | 8 | 426 |  | 8 | 434 |  | 8 | 442 |  |  |  |  |  |  |  |
| Soft-Top |  |  | 3 | 154 |  | 3 | 157 |  | 3 | 160 |  | 3 | 163 |  |  |  |  |  |  |  |
| Total Export LHD |  |  | 11 | 572 |  | 11 | 583 |  | 11 | 594 |  | 11 | 605 |  |  |  |  |  |  |  |
| RHD Hard Top |  |  | 3 | 109 |  | 3 | 112 |  | 3 | 115 |  | 3 | 118 |  |  |  |  |  |  |  |
| Soft Top |  |  | 1 | 38 |  | 1 | 39 |  | 1 | 40 |  | 1 | 41 |  |  |  |  |  |  |  |
| Total Export RHD |  |  | 4 | 147 |  | 4 | 151 |  | 4 | 155 |  | 4 | 159 |  |  |  |  |  |  |  |
| Total Export LHD & RHD |  | .7 | 15 | 719 | .9 | 15 | 734 | .7 | 15 | 749 | 1.2 | 15 | 764 |  |  |  |  |  |  |  |
| Over/(Under) Schedule 13 |  |  | 15 | 89 |  | 15 | 104 |  | 15 | 119 |  | 15 | 134 |  |  |  |  |  |  |  |
| CANADA Hard-Top |  |  | 40 | 2582 |  | 60 | 2642 |  | 45 | 2687 |  | 55 | 2742 |  |  |  |  |  |  |  |
| Soft-Top |  |  | 10 | 520 |  | 15 | 535 |  | 65 | 600 |  | 55 | 655 |  |  |  |  |  |  |  |
| Total Canada |  | 2.2 | 50 | 3102 | 4.4 | 75 | 3177 | 4.8 | 110 | 3287 | 8.5 | 110 | 3397 |  |  |  |  |  |  |  |
| Over/(Under) Schedule 13 |  |  | 50 | 425 |  | 75 | 500 |  | 110 | 610 |  | 110 | 720 |  |  |  |  |  |  |  |
| Total Foreign |  | 2.9 | 65 | 3821 | 5.3 | 90 | 3911 | 5.5 | 125 | 4036 | 9.7 | 125 | 4161 |  |  |  |  |  |  |  |
| Over/(Under) Schedule 13 |  |  | 65 | 514 |  | 90 | 604 |  | 125 | 729 |  | 125 | 854 |  |  |  |  |  |  |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  | 15.1 | 346 | 31923 | 15.8 | 268 | 32191 | 14.0 | 321 | 32512 | 16.4 | 213 | 32725 |  |  |  |  |  |  |  |
| Soft-Top |  | 13.4 | 309 | 11568 | 12.7 | 216 | 11784 | 14.5 | 334 | 12118 | 12.1 | 157 | 12275 |  |  |  |  |  |  |  |
| Total |  | 28.5 | 655 | 43491 | 28.5 | 484 | 43975 | 28.5 | 655 | 44630 | 28.5 | 370 | 45000 |  |  |  |  |  |  |  |
| Over/(Under) Schedule 13 |  |  | 655 | (1509) |  | 484 | (1025) |  | 655 | (370) |  | 370 | -0- |  |  |  |  |  |  |  |