FORM AM 1262		Page 1 of 2							                           	           APPROVED    R. Abernethy (signed)                              DATE     12-3-58

SCHEDULE NO. ______2         ___      DATE   12-3-58                                                 MONTHLY BUILDING SCHEDULE                                                         APPROVED      R. W.Chapin Jr.  (signed)                       DATE_    12/4/58               _

REVISION NO. _______    __ ____      DATE                                                                                  PRODUCT                                                                                         APPROVED       E.W.Bernitt       (signed)                        DATE _   12/8/58          ____

SERIES IV 1500 c.c. ENGINE

METROPOLITAN SERIES CARS – AUSTIN MOTORS CO., LTD, ENGLAND

| DESCRIPTION | BUILT (ACT( EST THRU | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH JANUARY 1959 DAYS 15 | MONTH FEBRUARY DAYS 20 | MONTH MARCH DAYS 20 | MONTH APRIL DAYS 20 | MONTH MAY DAYS 19 | MONTH JUNE DAYS 22 |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC LHD: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  |  | 673 | 673 |  | 1209 | 1882 |  | 1134 | 3016 |  | 1134 | 4150 |  | 1067 | 5217 |  | 1274 | 6491 |  |
| Soft-Top |  |  | 229 | 229 |  | 403 | 632 |  | 378 | 1010 |  | 378 | 1388 |  | 356 | 1744 |  | 425 | 2169 |  |
| Total U.S. |  | 60.1 | 902 | 902 | 80.6 | 1612 | 2514 | 75.6 | 1512 | 4026 | 75.6 | 1512 | 5538 | 74.9 | 1423 | 6961 | 77.2 | 1699 | 8660 |  |
| Over/(Under) Schedule 1, R.1 |  |  | 33 | 33 |  | 300 | 333 |  | 300 | 633 |  | 300 | 933 |  | 285 | 1218 |  | 777 | 1995 |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EXPORT LHD Hard-Top |  |  | 15 | 15 |  | 30 | 45 |  | 30 | 75 |  | 30 | 105 |  | 30 | 135 |  | 30 | 165 |  |
| Soft-Top |  |  | 5 | 5 |  | 10 | 15 |  | 10 | 25 |  | 10 | 35 |  | 10 | 45 |  | 10 | 55 |  |
| Total Export LHD |  |  | 20 | 20 |  | 40 | 60 |  | 40 | 100 |  | 40 | 140 |  | 40 | 180 |  | 40 | 220 |  |
| RHD Hard Top |  |  | 5 | 5 |  | 7 | 12 |  | 7 | 19 |  | 7 | 26 |  | 7 | 33 |  | 7 | 40 |  |
| Soft Top |  |  | 2 | 2 |  | 3 | 5 |  | 3 | 8 |  | 3 | 11 |  | 3 | 14 |  | 3 | 17 |  |
| Total Export RHD |  |  | 7 | 7 |  | 10 | 17 |  | 10 | 27 |  | 10 | 37 |  | 10 | 47 |  | 10 | 57 |  |
| Total Export LHD & RHD |  | 1.8 | 27 | 27 | 2.5 | 50 | 77 | 2.5 | 50 | 127 | 2.5 | 50 | 177 | 2.7 | 50 | 227 | 2.3 | 50 | 277 |  |
| Over/(Under) Schedule 1, R.1 |  |  | (33) | (33) |  | (10) | (43) |  | (10) | (53) |  | (10) | (63) |  | (10) | (73) |  | (10) | (83) |  |
| CANADA Hard-Top |  |  | 90 | 90 |  | 85 | 175 |  | 150 | 325 |  | 150 | 475 |  | 180 | 655 |  | 175 | 830 |  |
| Soft-Top |  |  | 10 | 10 |  | 15 | 25 |  | 50 | 75 |  | 50 | 125 |  | 20 | 145 |  | -0- | 145 |  |
| Total Canada |  | 6.7 | 100 | 100 | 5.0 | 100 | 200 | 10.0 | 200 | 400 | 10.0 | 200 | 600 | 10.5 | 200 | 800 | 7.9 | 175 | 975 |  |
| Over/(Under) Schedule 1, R.1 |  |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  | -0- | -0- |  |
| Total Foreign |  | 8.5 | 127 | 127 | 7.5 | 150 | 277 | 12.5 | 250 | 527 | 12.5 | 250 | 777 | 13.2 | 250 | 1027 | 10.2 | 225 | 1252 |  |
| Over/(Under) Schedule 1, R.1 |  |  | (33) | (33) |  | (10) | (43) |  | (10) | (53) |  | (10) | (63) |  | (10) | (73) |  | (10) | (83) |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  | 52.2 | 783 | 783 | 66.6 | 1331 | 2114 | 66.0 | 1321 | 3435 | 66.0 | 1321 | 4756 | 67.6 | 1284 | 6040 | 67.5 | 1486 | 7526 |  |
| Soft-Top |  | 16.4 | 246 | 246 | 21.5 | 431 | 677 | 22.1 | 441 | 1118 | 22.1 | 441 | 1559 | 20.5 | 389 | 1948 | 19.9 | 438 | 2386 |  |
| Total |  | 68.6 | 1029 | 1029 | 88.1 | 1762 | 2791 | 88.1 | 1762 | 4553 | 88.1 | 1762 | 6315 | 88.1 | 1673 | 7988 | 87.4 | 1924 | 9912 |  |
| Over/(Under) Schedule 1, R.1 |  |  | -0- | -0- |  | 290 | 290 |  | 290 | 580 |  | 290 | 870 |  | 275 | 1145 |  | 767 | 1912 |  |

FORM AM 1262		Page 2 of 2							                           	          APPROVED    R. Abernethy (signed)                              DATE     12-3-58

SCHEDULE NO. ______2         ___      DATE   12-3-58                                                 MONTHLY BUILDING SCHEDULE                                                         APPROVED      R. W.Chapin Jr.  (signed)                       DATE_    12/4/58               _

REVISION NO. _______    __ ____      DATE                                                                                  PRODUCT                                                                                         APPROVED       E.W.Bernitt       (signed)                        DATE _   12/8/58          ____

SERIES IV 1500 c.c. ENGINE

METROPOLITAN SERIES CARS – AUSTIN MOTORS CO., LTD, ENGLAND

| DESCRIPTION | BUILT (ACT( EST THRU | FIRM BUILDING SCHEDULE (FABRICATED MATERIAL RELEASE) | TENTATIVE SCHEDULE (RAW MATERIAL RELEASED) | GRAND TOTAL |
| --- | --- | --- | --- | --- |
|  |  | MONTH JULY DAYS 18 | MONTH AUGUST DAYS 16 | MONTH SEPTEMBER DAYS 22 | MONTH OCTOBEr DAYS 2.2 | MONTH DAYS | MONTH DAYS |  |
|  |  | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL | DAILY | MONTH | CUM’L TOTAL |  |
| DOMESTIC LHD: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  |  | 1068 | 7559 |  | 974 | 8533 |  | 1367 | 9900 |  | 144 | 10044 |  |  |  |  |  |  |  |
| Soft-Top |  |  | 356 | 2525 |  | 325 | 2850 |  | 456 | 3306 |  | 48 | 3354 |  |  |  |  |  |  |  |
| Total U.S. |  | 79.1 | 1424 | 10084 | 81.2 | 1299 | 11383 | 82.8 | 1823 | 13206 | 87.4 | 192 | 13398 |  |  |  |  |  |  |  |
| Over/(Under) Schedule 1, R.1 |  |  | 1424 | 3419 |  | 1299 | 4718 |  | 1823 | 6541 |  | 192 | 6733 |  |  |  |  |  |  |  |
| FOREIGN: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EXPORT LHD Hard-Top |  |  | 30 | 195 |  | 30 | 225 |  | 30 | 255 |  | -0- | 255 |  |  |  |  |  |  |  |
| Soft-Top |  |  | 10 | 65 |  | 10 | 75 |  | 10 | 85 |  | -0- | 85 |  |  |  |  |  |  |  |
| Total Export LHD |  |  | 40 | 260 |  | 40 | 300 |  | 40 | 340 |  | -0- | 340 |  |  |  |  |  |  |  |
| RHD Hard Top |  |  | 7 | 47 |  | 7 | 54 |  | 7 | 61 |  | -0- | 61 |  |  |  |  |  |  |  |
| Soft Top |  |  | 3 | 20 |  | 3 | 23 |  | 3 | 26 |  | -0- | 26 |  |  |  |  |  |  |  |
| Total Export RHD |  |  | 10 | 67 |  | 10 | 77 |  | 10 | 87 |  | -0- | 87 |  |  |  |  |  |  |  |
| Total Export LHD & RHD |  | 2.7 | 50 | 327 | 3.1 | 50 | 377 | 2.3 | 50 | 427 |  | -0- | 427 |  |  |  |  |  |  |  |
| Over/(Under) Schedule 1, R.1 |  |  | 50 | (33) |  | 50 | 17 |  | 50 | 67 |  | -0- | 67 |  |  |  |  |  |  |  |
| CANADA Hard-Top |  |  | 100 | 930 |  | 50 | 980 |  | 50 | 1030 |  | -0- | 1030 |  |  |  |  |  |  |  |
| Soft-Top |  |  | -0- | 145 |  | -0- | 145 |  | -0- | 145 |  | -0- | 145 |  |  |  |  |  |  |  |
| Total Canada |  | 5.6 | 100 | 1075 | 3.1 | 50 | 1125 | 2.3 | 50 | 1175 |  | -0- | 1175 |  |  |  |  |  |  |  |
| Over/(Under) Schedule 1, R.1 |  |  | 100 | 100 |  | 50 | 150 |  | 50 | 200 |  | -0- | 200 |  |  |  |  |  |  |  |
| Total Foreign |  | 8.3 | 150 | 1402 | 6.2 | 100 | 1502 | 4.6 | 100 | 1602 |  | -0- | 1602 |  |  |  |  |  |  |  |
| Over/(Under) Schedule 1, R.1 |  |  | 150 | 67 |  | 100 | 167 |  | 100 | 267 |  | -0- | 267 |  |  |  |  |  |  |  |
| GRAND TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hard-Top |  | 66.9 | 1205 | 8731 | 66.3 | 1061 | 9792 | 66.1 | 1454 | 11246 | 65.4 | 144 | 11390 |  |  |  |  |  |  |  |
| Soft-Top |  | 20.5 | 369 | 2755 | 21.1 | 338 | 3093 | 21.3 | 469 | 3562 | 22.0 | 48 | 3610 |  |  |  |  |  |  |  |
| Total |  | 87.4 | 1574 | 11486 | 87.4 | 1399 | 12885 | 87.4 | 1923 | 14808 | 87.4 | 192 | 15000 |  |  |  |  |  |  |  |
| Over/(Under) Schedule 1, R.1 |  |  | 1574 | 3486 |  | 1399 | 4885 |  | 1923 | 6808 |  | 192 | 7000 |  |  |  |  |  |  |  |